Project Closure

Procedure

Revision History

| Version | Updated By | Date | Approved By | Change Request ID | Significant Changes |
| --- | --- | --- | --- | --- | --- |
| 0.1 | SEPG | 4-Nov-14 |  | NA | Initial Version |
| 1.0 | SEPG | 26-Nov-14 |  | NA | Initial version |

Purpose:

The purpose of project closure process is to define

- Closure activities in the project

- Mechanism of collecting project data, learnings and best practices and share with the organization

- Archiving project data

- Virtual closure for long term projects (if applicable)

| Inputs | Outputs |
| --- | --- |
| - Signoff received from user | - Updated PMS tool and Project level PMP - Project Closure Report or email - Filled Project Closure Checklist |

Entry Criteria:

- All deliverables are delivered

- Major milestones for long term projects completed

Steps:

| Responsibility | Action | Description |
| --- | --- | --- |
| Project Manager | Obtain Customer Signoff | Project manager ensure all product (deliverable) and product documentation is delivered as agreed with the customer and ensures the customer signoff. |
| Project Manager | Update The Project Data | Project manager updates the PMS tool with overall schedule, effort, defect data, corrective action, issue management, risk management and other relevant data |
| Project Manager | Take Backup | Project manager ensure backup of the project server (folder) /database is taken and project data is archive the project data (as per IT organizational policy) |
| Project Manager | Prepare Project Closure Report | Project Manager prepares project closure report |
| Project Manager | Conduct Project Closure Meeting | Project manager inform all stakeholders and conduct project closure meeting and discuss Project Closure Report. Participants may include: - HOD - PM - Project team - HOD - Customer - SQA - HR - IT and other stakeholders Project manager prepares MOM and track action items to closure |
| Project Manager | Update Process Repository | Project manager update process repository with information like learning, best practices, measurement data, risk data. |
| SQA | Conduct Project Closure Review | SQA conducts project closure review using project closure checklist. Refer internal audit procedure for details |
| Project Manager | Release Resources | Project manager release all the resources assigned to the project |
| Project Manager | Request for project closure | Project manager requests project closure with HOD. HOD ensures project closure with project status update in PMS tool. |

Exit Criteria:

- All closure activities complete

- Project closure meeting conducted

- Process repository updated

- Project data archived

Verification and Validation:

- Project closure review by SQA

Measurements:

- Effort spent in project closure activities