Project Initiation

Procedure

Revision History

| Version | Updated By | Date | Approved By | Change Request ID | Significant Changes |
| --- | --- | --- | --- | --- | --- |
| 0.1 | SEPG | 4-Nov-14 |  | NA | Initial Version |
| 1.0 | SEPG | 26-Nov-14 |  | NA | Initial version |

Purpose:

The purpose of Project Initiation Process is

- To ensure smooth launch of project

- To ensure that the basic details of the project is communicated to all stakeholders.

| Inputs | Outputs |
| --- | --- |
| - Work Order or Purchase Order - Initial estimates from Presales stage - Technical Proposal - Project initiation email from HOD or delivery head to Project manager | - Minutes of Meeting for project initiation meeting with HOD - High level approved schedule plan - Project kickoff meeting MOM for customer meeting. Kick-off Presentation (if applicable). - Internal project kickoff meeting MOM (if team is allocated) - Project created in Project management tool i.e. PMS tool |

Entry Criteria:

- Project is assigned to Uneecops

- Project initiation email from HOD or delivery head to project manager

Steps:

| Responsibility | Action | Description |
| --- | --- | --- |
| HOD | Receive Work Order | HOD receives the approved technical proposal and work order for new project |
| HOD | Assign Project Manager | HOD assigns the project manager and sends project assignment email to PM |
| Project Manager | Study Technical Proposal | Study Technical proposal or work order/purchase order to assimilate the project requirements and high risk elements |
| Project Manager | Conduct Project initiation meeting | PM initiates project initiation/handover meeting with HOD and Presales team for understanding the project details and doubt clearing. Project manager provides explains the project scope and requirements from Technical proposal and work order to all the participants to get common understanding and commitment. Project manager minute the meeting along with action items and track them to closure. In case project manager observes any kind of amendment, project manager consults with HOD for any amendments. HOD discusses the amendments with the user representative. In case user does not approves the amendments, project manager highlights them as a risk. The project initiation meeting should be ensured within one week of project start date. |
| IT Team | Create Project | IT team creates project in the project management tool |
| Project Manager | Create high level schedule plan | Project manager creates high level tasks, schedule and deliverables with reference to technical proposal and work order of the project |

Exit Criteria:

- Project Code is allocated

- Project initiation meeting conducted

- Action items from initiation meeting are tracked to closure

- High level project schedule is available

- Project kick-off meeting conducted with customer and MOM available

- Project created in Project management tool i.e. PMS tool

Verification and Validation:

- Review of project initiation process at the time of process audit

Measurements:

- Schedule for project initiation activity

- Effort spent in project initiation activity