Tailoring Guidelines

Revision History

| Version | Updated By | Date | Approved By | Change Request ID | Significant Changes |
| --- | --- | --- | --- | --- | --- |
| 1.0 | SEPG | 11-Nov-14 |  | NA | Initial Version |
| 1.1 | SEPG | 04-Jan-18 | SEPG | NA | High maturity procedures included |
| 1.2 | SEPG | 06-Sep-18 | SEPG | NA | Corrected artifacts name as per mandatory process of E-Gov division |
| 1.3 | SEPG | 02-Apr-19 | SEPG | NA | Added “Medium” Project category in Section 4 (Categorization of Projects), Redefined project category definition, Added Medium category tailoring details in already listed processes in same section 4. |

# Purpose.

# The purpose of this guideline is to guide through tailoring of processes from organisational set of processes.

# Tailoring.

Process Asset Library comprises of all processes, defined for the organization. Every process in the Process Asset Library may not be applicable to every project or environment. By providing proper justification/rationale, a project manager may tailor out/down any process tasks, which do not apply to their particular project.  Tailoring gives project managers a great deal of flexibility in following processes and documents.

Tailoring is the process of making, altering or adapting a process description for a particular end. This process is evoked by the Project Manager, when a need is felt to alter the process to meet objectives, constraints and environment for the project and the work group. It is important to bring out tailoring or deviation required in the processes in Project Management Plan (PMP).

There are two types available for tailoring. These are “tailoring up” and “tailoring down” (or de-scoping).

## Tailoring UP.	“Tailoring up” includes additional activities which are required to be captured in the process and are required to be carried out by the project.

## Tailoring Down	“Tailoring down” includes down-scoping of process or templates for any particular category of projects. It is done in case it is felt that a project is not required to follow certain activities in the processes as brought out in the Process Asset Library.

# Tailoring Procedure

Project Manager should submit ‘deviation request form’ or email request for any addition/deletion/deviation from process or templates available in Process Asset Library to the SQA (assigned to project) for approval. It is reviewed by SQA followed by HOD of the respective group. Once HOD of the respective group recommends the process tailoring, approval email should be stored for record purpose.

# Categorization of Projects	At Uneecops, there are different types of projects like development, implementation and support. So processes as defined in QMS may not be applicable to the projects as it is. They can be tailored as per the project needs. Based on the duration and resources allocated, projects are classified as small and large projects. This categorization may be used to define mandatory procedures and permissible tailoring to be followed for different categories of projects. The table below brings out the categories.

| Project Category | Description |  |  |
| --- | --- | --- | --- |
| Small | Projects less than or equal to 6 person months (<=6 person months) |  |  |
| Medium | Projects more than 6 person months and less than or equal to 60 person months (>6 person months and <=60 person months) |  |  |
| Large | Project more than 60 Person Months (>60 person months) |  |  |

# Appendix.

Below is the list of mandatory, optional or permissible tailoring, defined at organisational level, based on the types of the project.

(Note: √ = Mandatory Procedure to be followed and tailoring out is not allowed)

| Procedure | Activity/Deliverable |  | Project Type |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Small |  | Medium | Large |
| Project Management Procedures |  |  |  |  |  |
| Project Initiation Procedure | Project Code Allocation | √ |  | √ | √ |
| Project Initiation Procedure | Project Initiation Meeting | Combined for group of projects (Related to same practice, Starting within same month) |  | √ | √ |
| Project Initiation Procedure | Estimation | √ |  | √ | √ |
| Project Initiation Procedure | Tailoring approval email | Combined for group of projects (Related to same practice) |  | √ | √ |
| Project Planning | PMP | Combined for group of projects (Related to same practice) |  | √ | √ |
| Project Monitoring and Control Procedure | PMP | √ |  | √ | √ |
| Estimation Procedure | Re-estimation after SRS approval | After system and integration testing |  | √ | √ |
| Project Monitoring and Control Procedure | Project Progress Review | Combined for group of projects (Related to same practice) |  | √ | √ |
| Project Monitoring and Control Procedure | Senior Management Review | Combined for group of projects (Related to same practice) |  | √ | √ |
| Project Closure Procedure | Project Closure Report | Combined for group of projects (Related to same practice, Closing within same month) |  | √ | √ |
| Project Closure Procedure | Project Closure Meeting | Combined for group of projects (Related to same practice, Closing within same month) |  | √ | √ |
| High Maturity Procedure | Project Level PPM sheet | √ |  | V | V |
| High Maturity Procedure | Project Level CAR sheet | √ |  | √ | √ |
| High Maturity Procedure | Org Level PPB usage | √ |  | √ | √ |
| Requirement Development and Management Procedure | Preparation of SRS | √ |  | √ | √ |
| Design Procedure | Technical Design Document | Technical Design Document (Small Projects) |  | As applicable | Technical Design Document (Large Projects) |
| Coding | Coding | As applicable |  | √ | √ |
| Coding | Product Configuration | As applicable |  | As applicable | As applicable |
| Testing Procedure | Test Plan | Combined for group of projects (Related to same practice) |  | √ | √ |
| Testing Procedure | Test Cases | √ |  | √ | √ |
| Build and Release Procedure | Release Audit | √ |  | √ | √ |
| Support Procedures |  |  |  |  |  |
| Configuration Management Procedure | Configuration Management | √ |  | √ | √ |
| Configuration Management Procedure | CM Audit | Combined for group of projects (Related to same practice) |  | √ | √ |
| Internal Audit Procedure | Process Compliance Audit | Combined for group of projects (Related to same practice) |  | √ | √ |
| Review Procedure | Peer Review | Requirement Document Review and Configuration or Code Review |  | √ | √ |