## Slide 1: Project Progress Report
<Project Name>
Project Code:
Project Manager:
Period of Review:
Date of Review:

## Slide 2: Agenda
Highlights in the reporting Period
Activities carries out during this reporting Period
Unplanned activities carried out
Plan for next reporting period
Issues and concerns
Risks Analysis
Note: Additional information can be included in the presentation

## Slide 3: Highlights in the Reporting period
S. No. | Highlights | Remarks
<Mention brief description about the activities carried out during this reporting period>

## Slide 4: Activities Carried Out In This Reporting period
S. No. | Task/Milestone | Start Date | End Date | Status | Performed By | Effort Spent
1 | Design Phase | 1 april 14 | 15 may | In progress |  | 
<Mention in detail about the activities carried out in the reporting period>

## Slide 5: Unplanned Activities Carried Out
S. No. | Activity | Start Date | End Date | Status | Performed By | Effort Spent
1 | Design Phase | 1 april 14 | 15 may | In progress |  | 
< Mention in detail about the unplanned activities carried out in the reporting period >

## Slide 6: Plan for Next Reporting period
Activity | Start Date | End Date | Effort Planned | Remarks
< Mention activities planned for next reporting period >

## Slide 7: Risks Analysis
Risk Description | Risk Priority | Mitigation Action | Remarks

## Slide 8: Issues and Concerns
Issues and Concerns | Remarks
Availability of Testing environment | Test server not available

## Slide 9
THANK YOU
B-59.Sector -63.Noida- 201301| www.uneecops.com
Thank You !