Statement of Work

Procedure

## Revision History

| Version | Updated By | Date | Approved By | Change Request ID | Significant Changes |
| --- | --- | --- | --- | --- | --- |
| 0.1 | SEPG | 29-Sept-14 |  | NA | Initial Version |

Purpose:

Purpose of this process is to get the high level understanding of the business requirement and finalize on the scope of work for the project.

| Inputs | Outputs |
| --- | --- |
| - Purchase Order | - Approved Statement of Work (SOW) |

Entry Criteria:

- Purchase Order received from sales team

Steps:

| Responsibility | Action | Description |
| --- | --- | --- |
| Project Manager | Analyse The Purchase Order | Project Manager studies the purchase order along with the SME (Business Analyst/Functional Consultant). |
| Project Manager | Conduct Business Process Review Meeting | Project Manager along with the SME (Business Analyst/Functional Consultant) conducts the business process review meeting with the user |
| Business Analyst/Functional Consultant | Prepare SOW | Business Analyst/Functional Consultant prepare the statement of work (SOW) based on the discussion with the user representative. |
| Project Manager | Review SOW | Project manager reviews and approves the SOW for completeness and correctness. |
| Business Analyst/Functional Consultant | Validate Requirements | Business Analyst/Functional Consultant validates the requirement with the user representative. In case there are review comment, update the SOW. |
| User | Approve SOW | Business Analyst/Functional Consultant seek approval from user representative on the SOW. |

Exit Criteria:

- Statement of Work (SOW) approved by user

Verification and Validation:

- Requirement validated by user representative

Measurements:

NA