Testing Procedure

Revision History

| Version | Updated By | Date | Approved By | Change Request ID | Significant Changes |
| --- | --- | --- | --- | --- | --- |
| 0.1 | SEPG | 7-Oct-14 |  | NA | Initial Version |
| 1.0 | SEPG | 26-Nov-14 |  | NA | Baselined |
| 1.1 | Prabhakar | 14-Jan-2022 | Manish Singla | NA | Added - Testing procedure to be updated to mention Separate QC completion report can be created for new CR's/ Observation for better traceability. |

Purpose:

The purpose of this testing process is to demonstrate that the product fulfils its intended use when placed in its target environment.

| Inputs | Outputs |
| --- | --- |
| - Unit tested code - SRS and TDD - Updated requirement traceability matrix (RTM) - Any other reference documents like STQC requirements (if applicable) | - Approved test plan, test cases and test data - Tested code - Test log - Test summary report - Updated requirement traceability matrix (RTM) |

Entry Criteria:

- Unit testing completed

Steps:

| Responsibility | Action | Description |
| --- | --- | --- |
| QC Lead | Study Requirement And Design Document | QC lead studies requirement document and technical design documents |
| QC Lead | Prepare Test Plan | QC Lead prepares the test plan. Identify test execution strategy, test environment, integration sequence and test run plan. |
| Technical Head | Review Test Plan | Technical Head reviews test plan using test plan review checklist. If there are review comments, PM or QC Lead logs comment in review report and QC Lead updates the test plan based on the review comments and submits back for re- verification. |
| QC Lead | Baseline Test Plan | QC lead baseline the test plan and put under version control |
| Testing Team | Prepare Test Cases | Testing team studies the test plan. Prepare test cases and test data using test case template |
| QC Lead | Review Test Cases | QC lead reviews test cases using test case review checklist. QC Lead logs the review comments using review report and share with testing team. Testing team updates the test cases and test data based on the review comments and submits back for re- verification. |
| Testing Team | Baseline Test Cases | Testing team baselines test cases and put under version control. Update the traceability matrix for test cases |
| Testing Team | Setup Test Environment | Development team shares the baseline executable with the testing team. Testing team sets up the test environment |
| Testing Team | Execute test Cases | Testing team conducts smoke testing to ensure all functionalities are working fine. Testing team executes test cases as per the test plan. Testing team evaluates the test results against the established expected results and updates the test results. In case there are testing defects, records defect in test log. Share the test log with QC lead. |
| Development Team | Fix Testing Defects | QC lead assigns the defects to developer for analysis. Developer analyze and fix the defects reported during testing and shares the updated executable file with testing Team |
| Testing Team | Verify Fixes | Testing team verifies the fixes and perform regression testing |
| Testing Team / Test Lead | Prepare Summary Report / QC Completion Report / QC Sign Off | Once all test case pass, testing team prepares test summary report and provide signoff on testing by test lead. In case of new CR’s post QC sign off, Separate QC completion report can be created for new CR's/ Observation for better traceability. |
| Development Team | Baseline Source Code | Baseline the source code and put under version control |
| Project Manager | Conduct Phase-end review | Project manager conducts phase end review using testing phase checklist and share the learning's related to testing with organization Analyze review and testing defects and take corrective actions (if required) |
| Project Manager | Manage Changes | If there are changes to requirements or design, update the test plan and test cases. Manage changes to the test plan and test cases throughout the project life cycle, using the change controlt procedure. |

Exit Criteria:

- All testing defects tracked to closure.

- Phase end review conducted

Verification and Validation:

- Review of test plan and test cases

Measurements:

- Schedule for testing procedure

- Effort spent in testing procedure

- No. of valid review and testing defects reported