Acceptance Testing

Procedure

Revision History

| Version | Updated By | Date | Approved By | Change Request ID | Significant Changes |
| --- | --- | --- | --- | --- | --- |
| 0.1 | SEPG | 8-Oct-14 |  | NA | Initial Version |

Purpose:

The purpose of this testing process is to ensure the product is validated by user and all reported observations are addressed and user acceptance can be obtained.

| Inputs | Outputs |
| --- | --- |
| - QC (Quality Control) Tested code - Test case and test results (if applicable) - Any other documentation required by user like performance report or QC test logs etc. (if applicable) | - Tested Code - Acceptance (UAT) sign off - Milestone Completion Certificate (if applicable) |

Entry Criteria:

- System and Integration or QC testing completed

Steps:

| Responsibility | Action | Description |
| --- | --- | --- |
| Project Manager | Intimate User for software demonstration (if applicable) | Once the application is ready for user acceptance testing, project manager intimates user for software demonstration to validate functionalities as per the requirements |
| Technical Lead/Functional Consultant | Conduct software demonstration | Technical Lead/Functional Consultant demonstrates the functionalities to the user representative. |
| Technical Lead/Functional Consultant | Log Defects and Fix the Defects | If there are defects observed during software demonstration, team logs the defects in test log. Technical Lead/Functional Consultant assign the defects to the developer. Once the defects are fixed by the developer, testing team verify the fix and conducts regression testing. Once defects are tested, application is demonstrated to user representative for revalidation |
| Technical Lead/Functional Consultant | Obtain Signoff | Technical Lead/Functional Consultant obtains signoff from user representative on software demonstration. |
| Project Manager | Intimate User Representative For Acceptance Tests | Project manager intimates user to conduct acceptance testing (UAT- User Acceptance Testing). |
| Technical Lead/Functional Consultant | Setup Test Environment | Technical Lead/Functional Consultant shares the baseline executable with the user representative. Team ensures that test environment is set up for UAT. |
| Technical Lead/Functional Consultant | Conduct Pre-User Training | Technical Lead/Functional Consultant provide training to usage of application that facilitates user to perform acceptance testing. |
| User Representative | Perform Acceptance Testing | User conducts acceptance testing. In case there are acceptance testing defects, user records defect in test log and share with Technical Lead/Functional Consultant. |
| Development Team and Testing Team | Fix Testing Defects | Technical Lead/Functional Consultant assigns the defects to developer for analysis. Developer analyze and fix the defects reported during testing and shares the updated executable file with testing Team. Testing team verifies the fixes and perform regression testing. |
| User Representative | Verify Fixes | Technical Lead/Functional Consultant share the updated executable with user for re-verification. |
| User Representative | Provide Signoff | Once user completes the testing with acceptance, user representative provides signoff on testing on mail or in form of certificate. |
| Development Team | Baseline Source Code | Baseline the source code and put under version control |
| Project Manager | Conduct Phase-end review | Project manager conducts phase end review using testing phase checklist and share the learning's related to testing with organization Analyze review and testing defects and take corrective actions (if required) |
| Project Manager | Manage Changes | If there are changes to requirements or design, Manage changes throughout the project life cycle, using the change control procedure. |

Exit Criteria:

- Sign off received

- Certificate received (if applicable)

- All testing defects tracked to closure.

- Phase end review conducted

Verification and Validation:

- Validation through software demonstration

Measurements:

- Schedule for acceptance testing procedure

- Effort spent in acceptance testing procedure

- No. of valid testing defects reported