Build and Release

Procedure

Revision History

| Version | Updated By | Date | Approved By | Change Request ID | Significant Changes |
| --- | --- | --- | --- | --- | --- |
| 0.1 | SEPG | 16-Oct-14 |  | NA | Initial Version |
| 0.2 | SEPG | 08-Apr-19 |  | NA | Added section ‘Prepare User Manual’ |

Purpose:

The purpose of build and release procedure to ensure that

- Deliverable is created from base lined version of the Software so that the further installation and deployment can be done smoothly.

- Delivery or release of the Software in accordance with the user requirements.

| Inputs | Outputs |
| --- | --- |
| - All agreed deliverables - Schedule for release | - Software is delivered - Baseline Release Note - Baseline User Manual (is applicable) - Baseline Test Cases for Installation (if applicable) - Release Audit Checklist |

Entry Criteria:

- Testing of Software is completed and defects are closed.

- All agreed deliverables are baselined.

Steps:

| Responsibility | Action | Description |
| --- | --- | --- |
| Developer or Tech Lead (TL) | Create Build | Developer or TL created build and verifies the build to ensure integration is successful |
| Tech Lead | Take necessary approval for delivery of the Software | TL informs internal stakeholders about the release of the Software and its schedule and takes necessary clearances for the same. |
| Developer or Tech Lead | Prepare associated documentation | Developer or TL prepares release note and test cases to be executed at installation site to check if installation is successful (if applicable) |
| Business Analyst and QC Team | Prepare User Manual | In case of Web Application, Business Analyst will create the User Manual. In case of Website, Business Analyst and QC Team will prepare the User Manual. |
| Tech Lead | Review associated documentation | TL reviews release note, user manual and test cases for installation. If there are review comments, team leads logs the review comments in review report. Developer fix the review comments and share the updated documentation with the team lead for re-verification Once all the review comments are closed, team lead approved release Note, user manual (if applicable) and test cases for installation (If applicable) |
| SQA | Perform Release Audit | Perform Release Audit of the delivery or release to be made. |
| Tech Lead | Install the Software at the installation site | TL ensure readiness of the environment for installation and installs the Software at the installation site (server). Execute the installation test cases identified for installation of Software to ensure successful completion of installation. (If applicable) In case Installation Test Case fails due to installation issue, log and correct the errors. Re-run the test till successful completion. (if applicable) In case the test fails because of issue other than installation, inform to project manager and User and track the issues till closure. |
| Project Manager | Handover associated documentation | Project Manager handovers the Software, release note, user manual (if applicable) to the user. |
| Project Manager or Business Analyst | Provide training | Provide training to the user and obtain signoff (where applicable). |

Exit Criteria:

- Successful completion of build

- Installation completed on production server

- Release Audit performed by SQA.

- Signoff obtained from user for training (where applicable).

Verification and Validation:

- Release Audit done by SQA.

Measurements:

- Actual schedule of release activities.

- Effort spent during release activities.

- No. of valid defects reported (If applicable)