Change Management Plan

Revision History

| Version | Updated By | Date | Approved By | Change Request ID | Description |
| --- | --- | --- | --- | --- | --- |
| 0.1 | Manu Anand | 07-Jun-2018 |  | NA | Initial draft |

Table of Contents

1.	Purpose	4

2.	Change Management Process	4

3.	Roles & Responsibilities	5

4.	Tools and Forms	6

# Purpose

The Change Management Plan documents and tacks the necessary information required to effectively manage & implement project change from project inception to delivery. 
The Change Management Plan is created during the Planning Phase of the project.

# Change Management Process

The Change Management process establishes an orderly and effective procedure for tracking the submission, review, evaluation, approval and implementation of all changes in a project.

For each requested change, following process will be followed.

| S.No. | Step | Description |
| --- | --- | --- |
| 1. | Generation | Team member receives a change request (CR) details from customer or internal team. The change request form with the available description of required change will be filled by requestor and sent to PM. |
| 2. | Logging | Project Manager logs the CR details in change register/PMS tool |
| 3. | Evaluation | The CR would be analyzed and evaluated by Change Control Board (CCB) on following aspects: - Items or functionality of website/application which will be affected by the proposed change (i.e. impact analysis form should be filled) - Efforts involved (i.e. estimation sheet to be created for CR work) - Impact on delivery schedule (i.e. project time line change) - Priority of change |
| 4. | Decision | Approval or Rejection of CR by CCB. Based on the impact analysis and negotiation with the stakeholders, CCB decides whether to approve or reject the change request. - In case CR gets APPROVED, CCB will notify the PM to incorporate the change(s). - In case CR gets REJECTED, CCB will notify the PM to communicate with relevant stakeholders and close the CR. |
| 5. | Implementation | On CR approval, project team will incorporate the requested change in the website/application. Customer acceptance will be taken on implemented change. Project plan, SRS document, Requirements Traceability Matrix and User Manual (if required) would also be updated for the change. Change register/PMS tool should be updated with implementation status of respective CR. |
| 6. | Communication | Relevant stakeholders will be notified by PM, about the implemented change(s) |

# Roles & Responsibilities

| Responsibility | Action | Description |
| --- | --- | --- |
| Team Lead or Project Manager | Receive Change Request | Team Lead/PM receives change request (CR) from user or internal team members in change request form or email. |
| Change Control Board (CCB) | Analyze Change Request | Change Control board performs analyses the impact of change request for: - Items or functionality affected by the proposed change - Efforts involved - Effect on Delivery Schedule - Priority of change |
| Change Control Board | Communicate Changes | Change Control Board communicate and negotiate changes with the relevant stake holders. Also, CCB identifies the risks related to implementation of change request |
| Change Control Board | Accept or Reject Change Request | Based on the impact analysis and negotiation with the stakeholders, CCB decides whether to approve or reject the change request. In case the change request is rejected, CCB send the notification to the stakeholder and closes the change request In case Change Request is approved, CCB notify the team member to execute the change(s). |
| Configuration Controller | Hand Over Configuration Items(s) | - Hand over the item(s) to the team as per Change Request Form for implementation |
| Team | Implement Change Request | - Development and testing team: - Implements necessary changes to the relevant product/product documentation - Perform reviews and tests to ensure that changes have not caused any unintended effects on the already tested and released baseline - Update Traceability Matrix for the changes - Seek signoff from the customer/end user |
| Configuration Controller | Track Status of Change Request | - CC updates configuration status report for new released item (s) and update the baselines. - CC Updates PMS tool & Project Level PMP (whatever applicable) for status of change requests and track the change request till closure |

# Tools and Forms

| 1. | Change Request form Please refer attached template of CR form |  |
| --- | --- | --- |
| 2. | Impact Analysis form Please refer attached template of impact analysis form |  |