Design Procedure

Revision History

| Version | Updated By | Date | Approved By | Change Request ID | Significant Changes |
| --- | --- | --- | --- | --- | --- |
| 0.1 | SEPG | 1-Oct-14 |  | NA | Initial Version |
| 1.0 | SEPG | 26-Nov-14 |  | NA | Initial version |

Purpose:

The purpose of this procedure is to prepare low level program specifications for a unit process that aid in the program coding or customization

| Inputs | Outputs |
| --- | --- |
| - Approved Software Requirements Specification (SRS) document - Requirement Traceability Matrix (RTM) - Any other reference documents | - Approved Technical Design Document (TDD) - Updated RTM document - Review report updated with all review comments tracked to closure. |

Entry Criteria:

- Approved SRS

Steps:

| Responsibility | Action | Description |
| --- | --- | --- |
| Technical Lead (TL) /Developer | Study SRS | Technical lead (TL) /developer studies the SRS document |
| Technical Lead (TL) /Developer | Raise Queries | If there are queries, Technical lead (TL) /developer can raise the queries with the Functional Consultant (FC) /Business Analyst (BA) |
| Technical Lead (TL) /Developer | Identify And Analyse Design Alternatives | Technical lead (TL) /developer identify and analyse possible (alternative) approaches for design solution (if applicable). |
| Technical Lead (TL) /Developer | Evaluate Design Alternatives | Technical lead (TL) /developer evaluate the approaches using formal evaluation process. Select appropriate design solution based on evaluation. Document the rationale, risks and assumptions for selecting the alternative using DAR evaluation sheet |
| Technical Lead (TL) /Developer | Perform Make/Reuse/Buy Analysis | Technical lead (TL) /developer evaluate the solution in terms of developing in-house, reuse existing code or module or purchase the solution for product or application and shall record the same in design document. |
| Technical Lead (TL) /Developer | Prepare Technical Design | Technical lead (TL) /developer prepare the technical design document (TDD) based on the requirement understandings. Testing team prepares the QC test plan and test cases. |
| Technical Head | Review Technical Design | Technical Head reviews the TDD and reports the review comments in the review report or email. Technical lead (TL) /developer update the TDD based on the review comments and submits back for re- verification. |
| Technical Head | Approve Technical Design | Technical Head approves the TDD after closure of all reported defects. |
| Technical Lead (TL) / Developer | Baseline Technical Design Document | Technical lead (TL) /developer baseline the TDD after approval and put under version control. |
| Technical Lead (TL) /Developer | Update Requirement Traceability Matrix | Technical lead (TL) /developer update the requirement traceability matrix (RTM) for the design phase. |
| Technical Lead (TL) /Developer | Manage Changes | If there are changes to requirements, update the design documents. Manage changes to the design throughout the project life cycle, using the change control procedure. |

Exit Criteria:

- Approved Technical Design Document (TDD)

- All review comments tracked to closure.

Verification and Validation:

- Review of technical design document

Measurements:

- Schedule for design procedure

- Effort spent in design procedure

- No. of valid review defects reported