Internal Audit Management

Procedure

Revision History

| Version | Updated By | Date | Approved By | Change Request ID | Significant Changes |
| --- | --- | --- | --- | --- | --- |
| 1.0 | SEPG | 8-Oct-14 |  | NA | Initial Version |
| 1.1 | SEPG | 27-Oct-21 | Manoj Nagpal |  | Added section for “not conducting the audit as per defined frequency” |

Purpose:

# Purpose of internal audit management procedure is to

# Plan for quality assurance activities

# Monitor and control the quality assurance activities

| Inputs | Outputs |
| --- | --- |
| - Policy for process and product quality assurance (PPQA) | - Approved SQA Plan as part of SEPG plan - Process Change Request Log (if any) |

Entry Criteria:

- Quality function is established

Steps:

| Responsibility | Action | Description |
| --- | --- | --- |
| SEPG Team | Prepare SQA Plan | At organizational level, A Software Quality assurance (SQA) plan will be prepared by the SEPG team with the details for execution of SQA activities across the calendar year as part of SEPG plan. The plan is reviewed and approved by SEPG head. The plan is then communicated to all PMs, SQA team and other functions. Plan is revisited at the start of calendar year for suitability. |
| SEPG Head | Review and approve SEPG Plan | SEPG Plan including SQA Plan will be reviewed by SEPG head. In case there are any review comments, it shall be logged in review report and will be shared with SEPG team. SEPG team shall close all the review comments and send it back to SEPG head for re-verification. Once all the review comments are closed, SEPG head will approve the SEPG Plan. |
| SEPG Head | Identify SQA Team | SEPG team will identify SQA team member from each group |
| SQA Team | Plan and communicate Audit schedule | SQA team, based on the SQA Plan, will schedule the audits monthly and communicate the schedule with the project managers. |
| SQA Team | Conduct Audit | Based on the audit schedule, SQA team will conduct the audit. Refer Internal Audit Procedure for details. |
| SQA Team | Waiver for not conducting the Audit | We may face such situations when conducting a planned audit (s) may not be feasible due to other business exigency or unavoidable circumstances, in such situations – SQA/Project Manager (whoever is unable to participate in the audit) will seek the approval from SEPG head for waiver for not conducting the audit. Upon approval from SEPG head, SQA will reschedule the audit(s) as per next availability of the concerned stakeholder(s). |
| SQA Team | Analyze the trend of Non-compliances and take appropriate actions | SQA team shall analyze the trend for noncompliance reported during various process reviews and shall identify the corrective actions at organizational level. These actions will be communicated to all the projects and shall be tracked to closure by PMs |
| SEPG Head | Review the status of SQA activities | SEPG head shall review the status of SQA activities monthly. |
| Project Manager/SQA Team | Identify process improvement suggestions | Project manager and SQA team can identify process improvement suggestions and share it with SEPG (if any) using the process change request log. |

Exit Criteria:

- Approved SQA Plan as part of SEPG Plan

- Process review and release audit conducted

Verification and Validation:

- Review of audit findings with PM and HOD

Measurements:

- NA