Causal Analysis and Resolution Procedure

Revision History

| Version | Updated By | Date | Approved By | Change Request ID | Significant Changes |
| --- | --- | --- | --- | --- | --- |
| 1.0 | SEPG | 04-Jan-18 | Manoj Nagpal | NA | Initial Version |

- Purpose

The purpose of causal analysis and resolution procedure is to describe the details on performing causal analysis. It explains the different actions to be performed to proactively reduce or eliminate repeating errors, or common causes of variation in process performance. In case of a positive outcome, best practices to be taken from respective Project for reuse in similar services.

- Inputs

- Process performance of service line.

- Client escalation or feedback.

- Implemented PPMs performance.

- Problems/bottlenecks.

- Entry Criteria

- Instability or incapability of process/data

- Superior performance of the process.

- Tasks

At Project Level

  - Identify areas of improvement

- Opportunities or causes for improvement can be identified at project level and organization level.

- At the start of the project or during project execution, based on the results of PPMs and PPBs, opportunities for improvement are proactively identified by projects.

- At organization level, the PPBs and business objectives trigger opportunities for improvement.

- The triggers for proactively identifying opportunities or causes for improvement can be:

    - Risk in achieving the defined quality and process performance objectives.

    - When the performance/control limits (UCL/LCL) of process / sub process are very wide.

    - Superior performance in process or sub process as seen in trends or statistical analysis. For example reduced variation in the control limits or improved mean.

  - Identify problem statement

- The identified problem or outcome needs to be analyzed by project manager and all the identified stakeholders supported by statistical and quantitative techniques.

  - Identify root cause of problem and identify solution

- Project manager and all the identified stakeholders identify the root cause of the problem using five why concept or the fish bone analysis technique.

- To eliminate or reduce the impact of causes, solution for each of these causes is identified by the Project and relevant stakeholders.

- Adequate care has to be taken to ensure that the root causes as well as the action items are specific, actionable and verifiable. The actions should typically result in changes to the process artifacts along with implementation related actionable.

- In cases of positive outcomes, the identified causes of superior performance (Process showing better trends than organization norms) is identified and noted.

  - Analyze the impact of implementing solution

- Impact analysis of implementing these solutions is performed.

- The identified solutions are taken further for implementation and tracked as action items.

- The actions taken for positive outcome are noted and refined if required.

  - Identify actions and implement solution

- For positive outcome causes and actions taken in Project context are noted and action plan created to evaluate the implementation in another instance.

- For negative outcomes, action plan is created to implement the selected solutions. The plan identifies the process impacted, the responsibility and the targets dates.

- Actions are implemented and tracked till closure with relevant stakeholders.

  - Evaluate Effectiveness

- The effectiveness of the implemented solution is evaluated and the learnings of the project are documented in the CAR Report.

- The effectiveness is evaluated using statistical and quantitative techniques of comparing the pre and post causal analysis data. This is typically done using the test of hypothesis techniques.

- Data of the improved process is used in the PPM to show the overall impact on the objective.

- The results are evaluated if the processes/sub processes improvements did not achieve the expected Project benefits and further actions identified.

At organizational Level

  - Org Level CAR Triggers

- The CAR initiated at the Project level may trigger an opportunity for improvement in the process across the organization.

- In such a scenario, the Project manager should provide the details of the improvements observed in the Project and the organizational performance management (OPM) procedure is initiated to take the improvement initiatives at organizational level.

  - Track organization level action item to closure

- A continuous feedback to the organization is maintained by sharing the results on improvements though the organization process asset repository

- Outputs

- CAR report

- Effectiveness results

- Exit Criteria

- Data is collected, stored, analyzed and uploaded in organizational CAR repository.

- Solution is implemented and effectiveness evaluated.

- Verification

- Review of CAR report by SEPG head and Project head.

- KPIs

- Efforts expended on CAR activities – Planned vs Actual.

- Improvement in Metric – Projected vs Actual.