Metrics Management

Procedure

Revision History

| Version | Updated By | Date | Approved By | Change Request ID | Significant Changes |
| --- | --- | --- | --- | --- | --- |
| 1.0 | SEPG | 5-Nov-14 |  | NA | Initial Version |
| 1.1 | SEPG |  |  | NA | Added definition of closed project in section 5 |

Purpose:

This purpose of this process is to

- Establish organization’s business and project objectives and deploy them to project

- Specifying the metrics, data collection, and storage mechanism

- Conduct analysis of data at organisational level

- Establish and maintain a quantitative understanding of process and to provide the baselines.

| Inputs | Outputs |
| --- | --- |
| - Organisational vision - Organisational level metrics data | - Business and Project Objectives - Measurement framework - Metrics Baseline Report |

Entry Criteria:

- Organisational Vision is defined, for defining organization business and project objectives.

Steps:

| Responsibility | Action | Description |
| --- | --- | --- |
| SEPG team | Derive Business and Project Objectives | SEPG team along with senior management and project teams, define the organisational level business and project objectives. These objectives can be revised based on the performance or need of the organisation. |
| SEPG team | Define Measurement Framework | Based on the business and project objectives, SEPG team defines the metrics for projects and teams(functions) in measurement framework |
| Project Manager | Identify Metrics and Collect Data | Project manager identifies metrics and collects data at project level. Refer metrics procedure for details. |
| SEPG team | Collect Metrics Data | SEPG team collect metrics data from all projects every quarter, for all the project which were closed during that period. SEPG team verifies and validates metrics data is verified for completeness and correctness using the metrics review checklist. |
| SEPG team | Analyze Metrics Data | SEPG team analyze metrics data based on type and category of project (every quarter) and suggest corrective actions based on the analysis. |
| SEPG team | Prepare Metrics Baseline Report | SEPG team prepare metrics baseline report on a periodical basis. SEPG team identify upper / lower specification limits and goals for the metrics for different types and categories of project. Note: USL / LSL shall be suggested for the applicable metrics based on historical data from previous baseline reports and management directives. SEPG head reviews and approves the metrics baseline report. This review shall include the following: - Review of metrics objectives - Setting the goals and specification limits for each of the applicable metrics - Review and approval of identified corrective action. SEPG team Release the baseline report for project’s use |

Exit Criteria:

- Release of Metrics Baseline report

- Project data collected and updated in metrics repository

Verification and Validation:

- Review of MEC plan and baseline report by SEPG

Measurements:

- Effort spent on metrics data collection and analysis activities

Guideline

# Business and Project Objectives. The achievement of vision and mission is based on the fulfillment of Quality Objectives through Performance Objectives. These objectives set the direction for which measurement and analysis are done and specify the kinds of actions that can be taken based on results of data analyses. These objectives can be revised based on the performance or need of the organisation.

| Business Objectives | Project Objectives |
| --- | --- |
| Improve User Satisfaction | On Time Delivery |
|  | Better Product Quality |
| Improve Cost Control | On Time Delivery |
|  | Better Product Quality |
|  | Increased Productivity |
| Increase Knowledge Index | Increased Productivity |

# Metrics Planning At Organisational Level.	Measurement cycle starts with the Metrics planning. At organizational level, SEPG plan is prepared by SEPG team and is approved by SEPG Head. SEPG plan covers aspects of approach and frequency of metrics data collection and analysis, structure of measurement repository.

# Measurement Framework.	Details of applicability of metrics based on the type of project and functions, measures, source of data, analysis methods, analysis and reporting frequency are provided in measurement framework.

- For Projects

| S.No. | Metrics | Organizational Level | Type of Projects (Project Level) |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Development | Implementation | Support |
| 1 | Effort Variance | √ | √ | √ |  |
| 2 | Schedule Variance | √ | √ | √ |  |
| 3 | Productivity | √ | √ | √ |  |
| 4 | Defect Removal Efficiency (DRE) | √ | √ | √ |  |
| 5 | Review Effectiveness (RE) | √ | √ | √ |  |
| 6 | Testing Efficiency (TE) | √ | √ | √ |  |
| 7 | Defect Density (DD) | √ | √ | √ |  |
| 8 | Median Time To repair (MTTR) | √ |  |  | √ |
| 9 | Re-open % | √ |  |  | √ |
| 10 | Process Compliance Index (PCI) | √ | √ | √ | √ |
| 11 | Cost variance | √ | √ | √ | √ |
| 12 | Requirement Stability Index | √ | √ | √ |  |

- For Teams

| S.No. | Metrics | Organizational Level | Teams |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | SQA | SEPG | Procurement | Training |
| 1 | Delivery Period Delay | √ |  |  | √ |  |
| 2 | Number of improvements implemented | √ |  | √ |  |  |
| 3 | Average Non-Compliance Per Project | √ | √ |  |  |  |
| 4 | Training Coverage % | √ |  |  |  | √ |

Note: Projects can define additional metrics, in case any metrics is required by user/stakeholders.

# Metrics Analysis.

- Metrics data is analyzed by comparing the metrics values against the USL and LSL of the metrics.

- Corrective actions are to be identified for deviation in metrics from the USL or LSL in the “Corrective Action” worksheet of PMWB

# Metrics Analysis Techniques.

There are different data analysis techniques that can be used by project on need basis.

- Histogram.	The Histogram is a graphic representation of frequency counts of a sample or a population. The X-axis lists the unit intervals of a parameter (for e.g., severity of software defects) ranked in ascending order from left to right, and the Y-axis contains the frequency counts. The purpose of the Histogram is to show the distribution characteristics of the parameter such as overall shape, central tendency, dispersion, skewness, and so forth. This can be used in analysis of change in requirements (RSI), phase wise count of defects, month wise MTTR, reopen %

- Pareto Diagram:	A Pareto diagram is a frequency bar chart in descending order in which the frequency bars are usually associated with the types of problems. For example, In software development, the X-axis for a Pareto diagram is usually the defect cause and the Y-axis the defect count.

By arranging the causes based on defect frequency, a Pareto diagram can identify the few causes that account for the majority of defects. Pareto analysis is commonly referred to as 80-20 principle (20% for causes account for 80% of defects), although the cause-defect relationship is not always in a 80-20 distribution. This can be used to prioritize defects based on types, phases , causes or prioritize risks based on categories or prioritize queries based on categories

- Run chart	 A run chart tracks the performance of the parameter of interest over time. The X-axis is time and the Y-axis is the values of the parameter. A run chart is best used for trend analysis, especially is historical data is available for comparison with the current trend. An e.g. of a run chart in software is the weekly number of open problems in the backlog. This can be used to monitor the trend of phase wise effort variation, phase wise schedule variation, enhancement wise effort variation, enhancement wise schedule variation, trend of MTTR, trend of re-open %, trend of productivity etc.

# Data Collection and Analysis at organizational Level.	At organizational level, SEPG collects the data from projects to analyze various metrics and conduct goal setting. These metrics goals are published in the form of metrics baseline report. Metrics baseline report has improvement action plan in order to achieve the new metrics targets. These improvement suggestions are in turn implemented in projects. This way the improvement cycle continues. The steps for analysis at organisational level are as:-

- At Organizational level, SEPG shall collect the project data on quarterly basis for all the project which were closed during that period.

- Data for all the applicable metrics is verified for completeness and correctness using the metrics review checklist.

- Data is analyzed based on project types viz. small, medium, and large and based on project category viz. development, implementation and support.

- Collected Data analyzed using standard statistical methods like calculating mean, standard deviation,  UCL and LCL

- Outliers (Data points which do not lie within control limits) are removed after proper analysis & justification. Generally not more that 20% outliers are removed but can depend upon richness of data.

- SEPG shall publish the metrics baseline report every quarter, based on the analysis of organizational level data.

- Analysis of the data presented in metrics baseline Report

- New goals or targets (goals, USL, LSL) are set in discussion with the senior management.

- Latest Baseline Reports (at organisational level) are used for determining organization metrics goals and project can use to set their project goals

Note: For analysis purpose, a project will be considered as Closed, if it is live on production server or in Go-live phase or UAT has been performed by customer.

# Specification Limits.	These are set by the user/stakeholder, management, or engineering requirements. It describe what you want a process to achieve

- Upper Specification Limit (USL) is the upper limit or the maximum desired performance to be met by the process or project

- Lower Specification Limit (LSL) is the lower limit or the least desired performance to be met by the process or project

# Control Limits.	These limits are calculated from the data. It Describe what the process is capable of achieving.

- Upper Control Limit (UCL) = MEAN + 3*Standard Deviation

- Lower Control Limit (LCL) = MEAN – 3* Standard Deviation

Mean (Y)= Average of data points after removing outliers.

Standard Deviation =

( Y1  - Y )2   +  ( Y2 – Y )2  +  ……. +  ( Yn – Y )2

( n – 1 )

N = Total no. of data points

Y1 = Data point value

Note: LSL and LCL of certain metrics like defect density, DRE, RE, TE and productivity etc. cannot have negative values.